=====================================================================

SENIOR-LEVEL DELIVERY PLAN

BANKING FRAUD ANALYTICS DATA PLATFORM (OPTION A)

=====================================================================

DELIVERY APPROACH

---------------------------------------------------------------------

The project is delivered in controlled phases, each producing a

testable and reviewable outcome. Each phase builds toward a fully

operational, governed, and observable data platform.

Execution principles:

- Deliver in increments, not all at once

- Validate at each layer before moving forward

- Maintain reproducibility and traceability

- Treat failures as part of design, not exceptions

=====================================================================

PHASE 1: PLATFORM FOUNDATION

=====================================================================

OBJECTIVE:

Establish a reproducible and operational local data platform.

KEY TASKS:

- Initialize GitHub repository with structured layout

- Configure Docker Compose environment

- Deploy and verify:

- Airflow

- PostgreSQL (metadata)

- MinIO (object storage)

- Prometheus

- Grafana

- Marquez + OpenLineage

- Validate all services are accessible and healthy

OUTPUT:

- Running local platform environment

- All services integrated and reachable

DEFINITION OF DONE:

- Airflow UI accessible

- Grafana dashboards loading

- Prometheus collecting metrics

- Marquez UI operational

- Docker stack starts with one command

=====================================================================

PHASE 2: DATA DESIGN & DATASET CREATION

=====================================================================

OBJECTIVE:

Define domain-driven datasets and generate realistic data.

KEY TASKS:

- Define schema for all 10 datasets:

- transactions, customers, accounts, merchants

- cards, branches, fraud_alerts, devices

- payment_events, reference tables

- Create Python data generator scripts

- Generate sample datasets

- Store datasets in MinIO

OUTPUT:

- Fully defined dataset schemas

- Synthetic data aligned with business use case

DEFINITION OF DONE:

- All datasets generated successfully

- Data relationships are valid

- Files accessible in MinIO

=====================================================================

PHASE 3: WAREHOUSE INITIALIZATION (SNOWFLAKE)

=====================================================================

OBJECTIVE:

Establish Snowflake as the analytical foundation.

KEY TASKS:

- Create Snowflake database and schemas:

- bronze

- silver

- gold

- Define naming conventions and standards

- Create raw ingestion tables (Bronze)

- Load data from MinIO into Snowflake

OUTPUT:

- Snowflake warehouse initialized

- Bronze layer populated

DEFINITION OF DONE:

- Data visible in Snowflake Bronze tables

- Schema structure follows defined standards

=====================================================================

PHASE 4: TRANSFORMATION LAYER (dbt)

=====================================================================

OBJECTIVE:

Implement Medallion architecture with governed transformations.

KEY TASKS:

- Setup dbt project structure:

- models/bronze

- models/silver

- models/gold

- Build:

- Bronze models (raw staging)

- Silver models (clean, standardized)

- Gold models (facts and dimensions)

- Implement star schema

- Define KPI logic in Gold layer

- Add audit columns (created_at, pipeline_run_id)

OUTPUT:

- Complete transformation pipeline

- Star schema implemented

DEFINITION OF DONE:

- dbt run executes successfully

- Fact and dimension tables created

- KPIs correctly calculated

=====================================================================

PHASE 5: DATA QUALITY & GOVERNANCE

=====================================================================

OBJECTIVE:

Ensure reliability and SOX-aligned control framework.

KEY TASKS:

- Implement dbt tests:

- not null

- unique

- relationships

- accepted values

- Define and enforce data contracts

- Configure pipeline to fail on validation errors

OUTPUT:

- Data quality enforcement layer

- Contract-driven validation

DEFINITION OF DONE:

- dbt test passes for all models

- Failures stop pipeline execution

- Data integrity verified

=====================================================================

PHASE 6: ORCHESTRATION (AIRFLOW)

=====================================================================

OBJECTIVE:

Automate pipeline execution with dependency control.

KEY TASKS:

- Build Airflow DAG:

- ingestion → dbt run → dbt test

- Configure scheduling

- Implement retry logic and failure handling

- Capture execution logs

OUTPUT:

- Fully automated workflow

DEFINITION OF DONE:

- DAG executes end-to-end successfully

- Failures handled correctly

- Logs available for all runs

=====================================================================

PHASE 7: OBSERVABILITY & LINEAGE

=====================================================================

OBJECTIVE:

Provide visibility into pipeline health and data flow.

KEY TASKS:

- Integrate OpenLineage with Airflow and dbt

- Capture lineage in Marquez

- Configure Prometheus metrics

- Build Grafana dashboards:

- pipeline runs

- failures

- durations

- data volumes

OUTPUT:

- Monitoring and lineage visibility

DEFINITION OF DONE:

- Lineage visible in Marquez

- Metrics visible in Grafana

- Pipeline health observable

=====================================================================

PHASE 8: CI/CD IMPLEMENTATION

=====================================================================

OBJECTIVE:

Establish controlled deployment and validation process.

KEY TASKS:

- Create GitHub Actions workflows:

- CI (PR validation)

- CD (deployment)

- Implement:

- dbt validation in CI

- Python checks

- Configure environment-based deployment

- Add concurrency control

OUTPUT:

- Automated CI/CD pipeline

DEFINITION OF DONE:

- PR triggers validation workflow

- Merge triggers deployment

- Failed checks block deployment

=====================================================================

PHASE 9: ANALYTICS & DASHBOARD

=====================================================================

OBJECTIVE:

Deliver business insights through curated data.

KEY TASKS:

- Connect Superset or Power BI to Snowflake Gold

- Build dashboards:

- fraud rate trends

- transaction volumes

- fraud alerts

- device/channel analysis

- Validate KPI consistency

OUTPUT:

- Business-ready dashboards

DEFINITION OF DONE:

- Dashboards load successfully

- KPIs match dbt calculations

- Performance meets targets

=====================================================================

PHASE 10: FINALIZATION & PROFESSIONALIZATION

=====================================================================

OBJECTIVE:

Prepare the project as a senior-level portfolio artifact.

KEY TASKS:

- Finalize README and project charter

- Create architecture diagram

- Write operational runbook:

- failure scenarios

- recovery steps

- Clean repository structure

- Validate full pipeline reproducibility

OUTPUT:

- Complete, polished project

DEFINITION OF DONE:

- Project runs end-to-end from scratch

- Documentation complete

- Architecture clearly explained

- Ready for demonstration/interview

=====================================================================