=====================================================================

PROJECT CHARTER

BANKING TRANSACTIONS & FRAUD ANALYTICS DATA PLATFORM

=====================================================================

1. PROJECT OVERVIEW

---------------------------------------------------------------------

This project delivers a senior-level, production-style data platform

for banking transaction processing and fraud analytics. The system

is designed using a Snowflake-centric architecture supported by a

containerized data platform for orchestration, monitoring, lineage,

and governance.

The platform enables reliable, auditable, and scalable analytics

aligned with financial data governance standards and operational

best practices.

2. PROBLEM STATEMENT

---------------------------------------------------------------------

Fraud analytics and transaction reporting are often fragmented,

inconsistent, and delayed across systems. Manual processes and

uncontrolled transformations result in:

- Delayed fraud insights

- Inconsistent KPI definitions

- Low trust in data accuracy

- Limited traceability of transformations

This project addresses these challenges by building a centralized,

governed, and automated analytical platform.

3. BUSINESS OBJECTIVES

---------------------------------------------------------------------

- Reduce reporting latency to less than 1 hour

- Standardize KPI definitions across stakeholders

- Enable reliable fraud detection analytics

- Improve data trust through validation and governance

- Provide a scalable and reproducible data platform

4. ARCHITECTURE DECISION

---------------------------------------------------------------------

Selected Architecture:

Medallion Architecture (Bronze → Silver → Gold) with a Star Schema

serving layer in Snowflake.

Rationale:

- Clear separation of ingestion, transformation, and serving layers

- Strong support for data governance and testing

- Optimized for BI consumption and performance

- Enables scalable and maintainable data pipelines

5. ARCHITECTURE FLOW

---------------------------------------------------------------------

Source Data / Synthetic Data

↓

MinIO (Raw Data Landing Zone)

↓

Airflow Orchestration

↓

Snowflake Bronze Layer (Raw)

↓

Snowflake Silver Layer (Clean & Standardized)

↓

Snowflake Gold Layer (Business Models)

↓

Star Schema (Facts & Dimensions)

↓

Superset / Power BI Dashboards

Supporting Platform:

- PostgreSQL (metadata/control)

- Prometheus + Grafana (monitoring)

- Marquez + OpenLineage (lineage)

- Docker (runtime environment)

6. DATASET DESIGN (10 DATASETS)

---------------------------------------------------------------------

CORE DATASETS:

1. transactions (primary fact source)

2. customers

3. accounts

4. merchants

ADVANCED BUSINESS DATASETS:

5. cards

6. branches

7. fraud_alerts

8. devices (access channels)

EXTENDED DATASETS:

9. payment_events

10. reference_lookup_tables

---------------------------------------------------------------------

7. DATA MODEL STRATEGY

---------------------------------------------------------------------

FACT TABLES:

- fact_transactions

- fact_fraud_alerts

- fact_payment_events

- fact_daily_fraud_metrics

DIMENSION TABLES:

- dim_customer

- dim_account

- dim_card

- dim_merchant

- dim_branch

- dim_device

- dim_date

- dim_transaction_type

GRAIN:

- Transactions → one row per transaction

- Fraud alerts → one row per alert

- Payments → one row per payment event

- Metrics → one row per day

DESIGN PRINCIPLES:

- Star schema for BI performance

- Surrogate keys for dimensions

- Conformed dimensions

- No ambiguous relationships

- KPI logic centralized in transformation layer

8. CORE KPIs

---------------------------------------------------------------------

- Fraud Rate = fraud_transactions / total_transactions

- Total Transactions

- Fraud Count

- Average Transaction Amount

- Fraud Alerts Volume

- Fraud Resolution Time

9. DATA CONTRACTS

---------------------------------------------------------------------

All datasets adhere to defined contracts including:

- Schema definitions (data types, required fields)

- Valid value constraints

- Referential integrity rules

Pipeline execution fails if contract violations occur.

10. DATA QUALITY & GOVERNANCE

---------------------------------------------------------------------

Data quality is enforced using:

- Not null constraints

- Unique key validation

- Referential integrity tests

- Freshness validation

All transformations are version-controlled and fully traceable.

11. SOX ALIGNMENT

---------------------------------------------------------------------

This platform aligns with Sarbanes-Oxley (SOX) principles:

- Full data lineage tracking

- Audit columns (created_at, updated_at, pipeline_run_id)

- Controlled change management via CI/CD

- Reproducible transformations

- Strong data validation controls

12. ORCHESTRATION & RESILIENCE

---------------------------------------------------------------------

Airflow is used for orchestration with:

- Dependency-aware DAG execution

- Retry mechanisms

- Failure isolation

- Controlled re-run capability

Failure Strategy:

- Fail fast on validation errors

- Prevent downstream corruption

- Enable deterministic recovery

13. OBSERVABILITY & MONITORING

---------------------------------------------------------------------

Prometheus + Grafana provide:

- Pipeline execution metrics

- Task duration tracking

- Failure monitoring

- System health dashboards

Marquez + OpenLineage provide:

- End-to-end data lineage

- Transformation traceability

14. CI/CD STRATEGY

---------------------------------------------------------------------

GitHub Actions is used for:

PR Validation:

- Code linting

- dbt validation

- Data quality tests

Deployment:

- Environment-based releases (Dev/Test/Prod)

- Controlled promotion process

- Concurrency control

Post-Deployment:

- Smoke testing

- Data validation checks

15. TECHNOLOGY STACK

---------------------------------------------------------------------

CORE:

- Snowflake

- dbt Core

- Apache Airflow

- Python

- GitHub Actions

- Docker

PLATFORM:

- PostgreSQL

- Prometheus

- Grafana

- Marquez

- OpenLineage

- MinIO

ANALYTICS:

- Superset / Power BI

OPTIONAL EXTENSIONS:

- Kafka (CDC/streaming future expansion)

- Spark (large-scale processing)

- Trino (federated queries)

16. PERFORMANCE & SCALABILITY

---------------------------------------------------------------------

- Incremental processing for large datasets

- Partitioning strategies

- Parallel model execution

Targets:

- Pipeline runtime < 10 minutes

- Dashboard response < 3 seconds

17. SECURITY & ACCESS CONTROL

---------------------------------------------------------------------

Role-Based Access Control (RBAC):

- admin_role → full access

- etl_role → pipeline execution

- analyst_role → read-only

Controls:

- Restricted write access

- No sensitive data exposure in BI

- Schema-level permissions

18. IMPLEMENTATION PLAN

---------------------------------------------------------------------

PHASE 1: PLATFORM FOUNDATION

- Setup Docker environment

- Configure Airflow, PostgreSQL, monitoring

PHASE 2: DATA INGESTION

- Generate datasets

- Load into MinIO and Snowflake Bronze

PHASE 3: DATA MODELING

- Build fact and dimension tables

- Define KPIs

PHASE 4: TRANSFORMATION & QUALITY

- Implement dbt models

- Add tests and validation

PHASE 5: ORCHESTRATION

- Build Airflow DAG

- Configure dependencies and retries

PHASE 6: OBSERVABILITY

- Configure Prometheus and Grafana

- Enable lineage tracking

PHASE 7: CI/CD

- Implement GitHub Actions workflows

- Setup deployment pipelines

PHASE 8: ANALYTICS DELIVERY

- Build dashboards

- Validate KPIs

PHASE 9: FINALIZATION

- Documentation

- Runbook

- Architecture diagram

19. DEFINITION OF DONE

---------------------------------------------------------------------

- End-to-end pipeline runs successfully

- All data quality tests pass

- KPIs are accurate and validated

- Dashboards reflect business insights

- CI/CD pipeline operational

- Documentation complete

20. NON-NEGOTIABLE PRINCIPLES

---------------------------------------------------------------------

- KPI logic defined in transformation layer

- Star schema for BI

- Data quality enforced

- CI/CD mandatory

- No manual data manipulation

- Full auditability and traceability

=====================================================================